PRODUCT REQUIREMENTS DOCUMENT

Strength Training App

Hivo

iOS · Hevy competitor with cooperative gamification

# 1. Executive Summary

Hivo is an iOS strength-training app that matches Hevy on core logging quality and beats it on motivation. Hevy's social layer is passive: likes and comments on individual workouts, identical to Instagram. We replace that with structural cooperative gamification: clans of 2–8 lifters share weekly missions and raids, turning a solitary log into a multiplayer game. Beneath that sit two technical advantages Hevy lacks: adaptive autoregulation that adjusts prescribed weight based on RPE, sleep and HRV, and a recovery score that drives daily readiness.

The MVP is intentionally narrow: world-class logging plus Apple Watch plus Squad Goals. Everything else — AI form check, coach marketplace, public API — follows once retention is proven.

## Why now

- Hevy is the category leader but its review history shows ignored pain points: broken VoiceOver accessibility, no comment moderation, generic social feed.

- On-device ML (Core ML, Vision) makes pose estimation and HR-based recovery feasible without server cost.

- Whoop ($30/mo) proved users will pay for recovery scoring. Bundling it into a training app is a structural advantage.

- The cooperative multiplayer pattern (clans, raids, seasons) is mature in gaming but unexploited in fitness.

## North-star metric

Weekly active clan members — not DAU, not workouts logged. The core thesis is that cooperative accountability drives retention, so we measure exactly that.

# 2. Goals and Non-Goals

## Goals

- Match Hevy on core logging quality within the MVP (no feature gap that would block a switch).

- Achieve 40 %+ week-4 retention via Squad Goals (Hevy reportedly sits around 25–30 %).

- Ship a working iOS + Apple Watch experience in 6 months with a team of 4.

- Maintain a generous free tier; monetize Pro features (advanced analytics, AI, coach marketplace).

## Non-Goals (v1)

- Android. iOS first, period.

- Cardio-first or running-first features. Strength training is the wedge.

- Nutrition tracking. Integrate with MyFitnessPal later; do not rebuild it.

- Web app beyond a read-only profile page for sharing.

# 3. Target Users

## Primary: Committed gym-goer (18–35)

- Trains 3–6x per week, has been lifting 6+ months.

- Currently uses Hevy, Strong, or a spreadsheet.

- Has 1–3 gym friends. Motivation drops when training alone.

- Owns an Apple Watch or considering one.

## Secondary: Returning lifter

- Trained seriously before, lost momentum, restarting.

- Needs structure (programs) and accountability (clan) more than analytics.

## Tertiary: Coach

- Trains 5–20 clients remotely.

- Currently uses TrainHeroic, TrueCoach, or Excel + WhatsApp.

- Addressable only from Phase 6 onward (coach marketplace).

# 4. Master Feature List

All 40 features for v1.0 launch, ordered by implementation phase. Phases are sequential; features within a phase can ship in parallel.

Effort key: S = 1–3 days, M = 1 week, L = 2–3 weeks, XL = 4+ weeks of single-engineer focus.

| # | Feature | Phase | Priority | Effort | Differentiator |
| --- | --- | --- | --- | --- | --- |
| 1 | Auth & account system (Apple, Google, email) | P0 Foundation | Must | M | No |
| 2 | Offline-first local database with sync layer | P0 Foundation | Must | L | No |
| 3 | User profile (public/private toggle, bio, avatar) | P0 Foundation | Must | S | No |
| 4 | Design system, dark mode, full localization (ES/EN/PT) | P0 Foundation | Must | M | No |
| 5 | VoiceOver accessibility on every screen | P0 Foundation | Must | M | YES |
| 6 | Exercise library (400+ exercises, video, muscle map) | P1 Core MVP | Must | L | No |
| 7 | Custom exercise creation with custom videos | P1 Core MVP | Must | S | No |
| 8 | Workout logger (sets, reps, weight, RPE/RIR) | P1 Core MVP | Must | L | No |
| 9 | Set types (warmup, normal, drop, failure, superset, cluster) | P1 Core MVP | Must | S | No |
| 10 | Inline rest timer with per-exercise defaults | P1 Core MVP | Must | S | No |
| 11 | Plate calculator (barbell, Smith, hip thrust machine) | P1 Core MVP | Must | S | No |
| 12 | 1RM / e1RM calculator and tracking | P1 Core MVP | Must | S | No |
| 13 | Routine builder (unlimited, folders, drag-to-reorder) | P1 Core MVP | Must | M | No |
| 14 | Multi-week program / mesocycle builder with deloads | P1 Core MVP | Must | M | No |
| 15 | Workout history + calendar view | P1 Core MVP | Must | M | No |
| 16 | Progress analytics (volume, PR, frequency, muscle heatmap) | P2 Analytics | Must | L | No |
| 17 | Body measurements & progress photos with compare slider | P2 Analytics | Should | M | No |
| 18 | HealthKit two-way sync (workouts, weight, lean mass) | P2 Analytics | Must | M | No |
| 19 | Apple Watch standalone app + HR tracking | P2 Analytics | Must | L | No |
| 20 | Live Activities, Lock Screen widgets, Siri Shortcuts | P2 Analytics | Should | M | YES |
| 21 | CSV export and full data portability | P2 Analytics | Should | S | No |
| 22 | Follow system, public feed, likes, comments | P3 Social | Must | M | No |
| 23 | Comment moderation (delete on own posts, block, report) | P3 Social | Must | S | YES |
| 24 | Share routine and copy-from-friend | P3 Social | Must | S | No |
| 25 | Shareable workout cards (PRs, summaries, milestones) | P3 Social | Should | S | No |
| 26 | Squad Goals: clans, weekly missions, collective volume | P4 Differentiator | Must | XL | YES |
| 27 | Clan raids: deadlift/squat/bench co-op challenges | P4 Differentiator | Must | L | YES |
| 28 | Clan ranking, seasons, badges, rescue mechanic | P4 Differentiator | Should | M | YES |
| 29 | Adaptive autoregulation (RPE + sleep/HRV → next-set weight) | P4 Differentiator | Must | L | YES |
| 30 | Gym-aware routine substitution by available equipment | P4 Differentiator | Should | M | YES |
| 31 | Recovery & readiness score (0–100) on home screen | P4 Differentiator | Should | M | YES |
| 32 | Smart rest timer using HR recovery (Watch / AirPods) | P4 Differentiator | Should | M | YES |
| 33 | 1v1 workout duels and async PvP challenges | P5 Engagement | Should | M | YES |
| 34 | Streak system with streak shields (anti-burnout) | P5 Engagement | Should | S | YES |
| 35 | Gym presence signal (opt-in, friends/clan only) | P5 Engagement | Could | M | YES |
| 36 | Local gym leaderboards (opt-in per gym) | P5 Engagement | Could | M | YES |
| 37 | AI form check via phone camera (Core ML / Vision) | P6 Advanced | Should | XL | YES |
| 38 | Coach marketplace (sell programs, manage clients) | P6 Advanced | Could | XL | YES |
| 39 | Public REST API + webhooks for third parties | P6 Advanced | Could | L | YES |
| 40 | AI workout generator with natural-language goals | P6 Advanced | Should | L | No |

# 5. Implementation Phases

Six phases over ~12 months. Each phase ends with a release candidate. The MVP (App Store launch) is the end of Phase 4.

## Phase 0 — Foundation (Weeks 1–4)

Boring but non-negotiable. If sync or accessibility is broken at this stage, every later phase compounds the bug.

### Features 1–5

- Auth and account system: Sign in with Apple is the default. Email/password as fallback. Google for Android parity later.

- Offline-first database: SwiftData or Core Data + CloudKit sync. Every write must succeed offline. Gyms have terrible signal — this is the most important architectural decision.

- Profile: public/private toggle from day one. Privacy defaults to private; users opt into sharing.

- Design system: SwiftUI components, color tokens, typography scale, dark mode parity. Localization scaffolding for ES, EN, PT — do not hard-code strings.

- Accessibility: every interactive element has an accessibilityLabel and accessibilityHint. Test with VoiceOver on every screen before merge. Hevy's broken VoiceOver is a public differentiator; we will not repeat that mistake.

Exit criteria: a logged-in user can edit their profile offline, fly on a plane, and have changes sync correctly on landing.

## Phase 1 — Core MVP Logger (Weeks 5–12)

The thing users open three times a week. If this is slower or clunkier than Hevy by even 10 %, nothing else matters.

### Features 6–15

- Exercise library: 400+ exercises sourced from a curated dataset, each with HD video (1080p, hosted on CDN, lazy-loaded), muscle activation overlay (primary + secondary), equipment tags, force type, mechanic.

- Custom exercises: user can record a video (15 s max), name the lift, tag muscles. Counts as the same data type as built-ins.

- Logger UI: the screen users see most. Numeric keypad must be one-handed reachable. Last session's numbers visible above today's input. Tap to autofill, edit to override.

- Set types: warmup excluded from volume calculations. Drop sets nested under their parent set visually. Supersets group via a colored gutter, not a modal.

- Rest timer: starts automatically on set completion. Per-exercise defaults learned from history (e.g. squats default to 180 s after week 2 of usage).

- Plate calculator: tap the weight field, get a visual plate breakdown. Support custom barbell weights (15 kg, 20 kg, 25 kg trap bars). Smith machine has -7 kg bar offset configurable per machine.

- 1RM/e1RM: Epley formula by default, Brzycki as an alternative. Show estimated 1RM live as user logs reps.

- Routine builder: drag-to-reorder exercises, configure target sets/reps/RPE per exercise, save as template.

- Program builder: link routines into a multi-week mesocycle. Week 4 auto-suggested as deload (−30 % volume). User can override.

- History + calendar: month view with workout dots, day view with full session detail. Tap any past workout to repeat it.

Exit criteria: a competitive lifter can complete a full upper-body session in the app without ever wanting to grab their notebook.

## Phase 2 — Analytics & Device Integration (Weeks 13–18)

Insights that make logging feel rewarding, plus the Apple Watch experience that's table stakes in 2026.

### Features 16–21

- Analytics: weekly volume per muscle group as a heatmap, 1RM progression line charts, PR feed (heaviest, best e1RM, most reps, most volume — per exercise). Imbalance warnings: “Your push:pull ratio is 1.8, suggested 1.2.”

- Body tracking: weight, body fat %, lean mass, 6 circumferences. Photo capture with grid overlay, side-by-side compare slider, monthly auto-reminder.

- HealthKit: read body comp, sleep, HRV, resting HR. Write workouts (with energy + HR data) so the user's Health app stays canonical.

- Apple Watch: standalone app, not a phone mirror. Log sets from the wrist. HR monitored throughout. Sync deferred until reconnection if needed.

- Live Activities and widgets: rest timer countdown on lock screen and Dynamic Island. Widgets for current PR, weekly volume, streak. Siri Shortcuts to “start leg day” or “log 100 kilos bench five reps.”

- Export: full CSV export of all sets, body data, photos. Apple ATT-friendly and a real moat — users trust apps that let them leave.

Exit criteria: a user can run an entire workout from their Apple Watch, never touch their phone, and see complete data sync back.

## Phase 3 — Social Baseline (Weeks 19–22)

We build social before differentiators because Squad Goals need a friend graph to exist. Keep this phase minimal — don't accidentally clone Instagram.

### Features 22–25

- Follow / followers, public feed (workouts of people you follow), likes, comments. Threaded replies on comments.

- Moderation: post owners can delete any comment on their post (Hevy users have explicitly requested this for years). Block, mute, report. Profanity filter in ES/EN/PT.

- Routine sharing: every routine has a deep link. Recipient gets a preview screen and a “Copy to my routines” button.

- Shareable cards: tap a PR or weekly summary to generate an Instagram-story-shaped image. Free marketing.

Exit criteria: a user can follow three friends, see their workouts, copy a routine, and feel the app is socially alive without it feeling like a feed-scrolling trap.

## Phase 4 — Differentiators (Weeks 23–32) — MVP LAUNCH

This is where we earn our position against Hevy. End of Phase 4 = App Store launch.

### Features 26–32

- Squad Goals — clans of 2–8 lifters. Weekly missions: collective volume targets, exercise-specific goals, attendance goals. Real-time progress bar visible to all clan members. Clan chat (text only at v1).

- Raids — multi-day cooperative challenges around a specific lift. Example: “Deadlift Raid: clan must accumulate 100 t of deadlift volume in 7 days.” Each member's logged sets contribute. Boss-fight UI with a depleting HP bar.

- Clan ranking and seasons — Bronze through Diamond and Legendary, recalculated every 4 weeks. Rescue mechanic: if a teammate falls behind by Friday, your contributions count 1.5x until they're back on pace. This is the difference between fun cooperation and toxic pressure.

- Adaptive autoregulation — user logs RPE on a set. If the actual RPE exceeds prescribed by 1.5+ points, the next set's prescribed weight drops 5–10 %. Reads last night's sleep score and HRV from HealthKit to set the day's baseline intensity. Explicit, transparent, never silent.

- Gym-aware substitution — user sets equipment available at their gym(s). Routine prescribes “leg press”, gym has no leg press, app offers hack squat, Bulgarian split squat, or belt squat as substitutes with reasoning. Travel mode: switch to “hotel” or “home” profile and the program auto-substitutes.

- Recovery score — 0–100 daily score on the home screen. Inputs: sleep duration and quality, HRV, resting HR delta, soreness self-report (1-tap), prior 7-day volume. Output: a recommended intensity multiplier for today (e.g. “Run at 90 % — you slept poorly”).

- Smart rest timer — reads HR from connected Apple Watch or AirPods Pro biometrics. Shows “HR back to baseline — go” instead of a generic countdown. Falls back to fixed timer if no HR source connected.

Exit criteria: a beta cohort of 200 users in 30 clans shows 4-week retention 35 %+ and 60 %+ of clan members complete at least one weekly mission.

## Phase 5 — Engagement & Growth (Months 9–11)

Post-launch features that compound retention and unlock viral loops.

### Features 33–36

- Workout duels — 1v1 challenges with a friend or matched rival. Example: “First to bench 1.5x bodyweight, deadline Sunday.” App verifies via logged sets. Optional video for high-stakes duels.

- Streak system with shields — not Duolingo-aggressive. Users earn streak shields by training consistently; shields auto-protect a missed week. Long-term consistency rewards (6-month, 1-year badges) outweigh daily-streak anxiety.

- Gym presence — opt-in per gym. “I'm at Smart Fit Castellana now” visible to friends or clan. Auto-hides after 90 minutes. Never shows exact location, only the gym.

- Local gym leaderboards — opt-in per gym. “Top 10 squatters at Altafit Cartagena this month.” Real gyms can partner with branded leaderboards (revenue lever).

## Phase 6 — Advanced / Platform (Months 12+)

Features that make the app a platform, not just a logger. Higher risk and higher reward.

### Features 37–40

- AI form check — user records a set with the phone propped on the floor. Vision framework runs pose estimation on-device, flags bar path deviation, depth, knee tracking. Heuristic-based first (no training data needed), ML-based v2.

- Coach marketplace — real coaches publish programs, sell access, manage clients in-app. Revenue share. Replaces TrueCoach/TrainHeroic for small operators. Hevy split this into a separate app (Hevy Coach); we keep it unified.

- Public REST API + webhooks — third parties can read user-authorized workout data. Enables integrations with Whoop, Garmin, Oura, Eight Sleep. Opens an ecosystem play.

- AI workout generator — “I have 45 minutes, dumbbells only, want to focus on upper body, today is RPE 7” → generated session. Builds on Phase 4 autoregulation and gym-aware engines.

# 6. Differentiator Deep Dive: Squad Goals

Squad Goals is the single largest bet in this PRD. It deserves a detailed spec.

## Mechanics

- Clan size: 2–8 members. Sweet spot is 4 — large enough for redundancy, small enough that each member matters.

- Clan formation: invite-only (link or QR), or join an open clan via a discovery feed filtered by training style, schedule, language.

- Weekly missions: assigned every Monday at user's local time. Each clan gets three missions — one easy (90 % completion rate target), one core (60 %), one stretch (25 %).

- Mission types: total clan volume, total clan attendance, specific lift PR count, cardio minutes, body measurement check-ins.

- Raids: multi-day bossfight-style challenges. Spawn every 2–3 weeks. Damage = volume on a target lift. Bonus damage for hitting RPE prescriptions. Loot = clan badges, profile flair, cosmetic UI themes.

## Anti-toxicity design

The risk with collective goals is that one slacking member ruins the week for everyone. Mitigations:

- Rescue multiplier — if any member falls below 50 % of expected contribution by Friday, other members' contributions count 1.5x. This converts frustration into agency.

- Scaled contributions — missions normalize against each member's training history. A 60 kg lifter's 500 kg of volume contributes the same as a 100 kg lifter's 850 kg.

- No public shaming — individual contribution percentages are visible only to the contributor. Aggregate clan progress is public to the clan.

- Easy exit — leaving a clan is friction-free. No social cost. Clan leaders can replace members within the week without breaking the mission.

## Anti-cheat

- Volume contributions are capped per session at 3 standard deviations above user's trailing 8-week average.

- First-ever workout in the app cannot contribute to raids — 7-day cooldown.

- Optional video verification for raid finishers (the user who lands the killing blow on a boss raid).

## Monetization angle

- Free clans capped at 4 members. Pro clans unlock 8 members, custom mission types, cosmetic themes.

- Branded clans — gyms can sponsor a clan for their members. Revenue lever once we have 50k+ users.

# 7. Monetization

## Free tier (generous on purpose)

- Unlimited workout logging, unlimited routines, unlimited custom exercises.

- Full exercise library and Apple Watch app.

- 90-day history of analytics.

- Clan membership (4-person clans).

## Pro tier (€4.99/mo, €34.99/yr, €99.99 lifetime)

- Unlimited analytics history.

- Adaptive autoregulation, recovery score, smart rest timer.

- 8-person clans, custom missions, raid history.

- AI workout generator and AI form check.

- Body measurement advanced tracking, custom equipment profiles.

## Coach tier (€19.99/mo)

- Available from Phase 6.

- Up to 20 clients, marketplace listing, revenue share on program sales.

## Pricing rationale

Hevy Pro is €3.49/mo monthly, €26.49/yr. We price slightly above because the Pro feature set is structurally richer (autoregulation, recovery, raids). Lifetime at €99 anchors the perceived value of the annual.

# 8. Technology Stack

## Client

- Swift 6, SwiftUI for new screens, UIKit where SwiftUI is still weak (drag-heavy interactions like the routine builder).

- SwiftData for local storage, with CloudKit private database for sync.

- Core ML + Vision for on-device pose estimation (Phase 6).

- HealthKit for body composition, sleep, HRV, resting HR, and workout export.

- WatchKit + watchOS app target sharing code via a Swift Package.

## Server

- Backend: Node.js + TypeScript on Fastify, or Go if the team has a Go specialist. PostgreSQL primary, Redis for leaderboards and rate limiting.

- Realtime (clan progress, raid HP bar): WebSocket via a managed service (Ably or Pusher) to avoid bespoke infrastructure.

- Object storage for video and progress photos: Cloudflare R2 (cheap egress) with signed URLs.

- Analytics: PostHog for product analytics, Sentry for crash reporting, RevenueCat for IAP.

## Infrastructure

- AWS or GCP, single region (eu-west-1) at launch, multi-region after 100k MAU.

- CI/CD: GitHub Actions + Fastlane for iOS.

- Feature flags: LaunchDarkly or self-hosted Unleash.

# 9. Risks & Mitigations

R1. Squad Goals fail to drive retention — users find raids gimmicky.

Mitigation: Beta test in Phase 4 with 200 users. Kill criterion: if mission completion rate is below 40 % after 4 weeks, pivot to lighter-weight social challenges (Phase 5 features) and rebuild the differentiator.

R2. Hevy ships clan-like features before we launch.

Mitigation: Move fast, ship the MVP in 6 months. Our advantage is being clan-native: the data model and UI are built around groups from day one, which Hevy would have to retrofit.

R3. App Store rejects HR-based smart timer or pose estimation features as “medical advice.”

Mitigation: Frame all readiness and autoregulation outputs as suggestions, never prescriptions. Health-data integration follows HealthKit guidelines strictly. Legal review before submission.

R4. Apple Watch app is slow or unreliable (a major Hevy complaint area).

Mitigation: Watch experience is a Phase 2 priority, not an afterthought. Dedicated engineer with watchOS background. Performance budget: log a set in under 2 seconds on a Series 6.

R5. Localization quality (ES/PT) is poor and hurts adoption in target markets.

Mitigation: Native speakers on the team. Spanish-language beta cohort separate from English.

R6. Coach marketplace requires real ops effort (verification, dispute resolution, taxes).

Mitigation: Defer to Phase 6. Validate with a manually curated coach roster of 10 before opening a marketplace.

# 10. Success Metrics

## MVP launch (Phase 4 end)

- App Store rating: 4.7+ in the first month.

- Week-4 retention: 35 %+ overall, 50 %+ for users in active clans.

- Sessions per user per week: 3.0+ (Hevy is around 2.5).

- Pro conversion: 5 %+ trialing, 3 %+ converting at 14 days.

## Year 1 targets

- 100k installs, 30k MAU, 6k Pro subscribers.

- Average clan size: 3.5 members.

- Weekly mission completion rate: 55 %+.

- Net Revenue Retention on Pro: 110 %+ (low churn + lifetime upsells).

# 11. Open Questions

- Should clan membership be exclusive (one clan per user) or simultaneous? Exclusive drives identity; simultaneous drives flexibility. Lean exclusive for v1, revisit at 6 months.

- Do we localize the exercise library names per region? Spanish gym culture uses both “sentadilla” and “squat”; LATAM differs. Probably yes; cost is real.

- Apple Watch Ultra-only features (Action Button as set-complete shortcut)? Niche but a strong power-user signal.

- Should adaptive autoregulation be on by default for new users or opt-in? On by default surfaces the differentiator; opt-in respects users who don't want the app changing their program.

- Coach marketplace economics — 80/20 split favoring coaches, or 70/30? Lower take rate accelerates supply but caps our economics.

— End of PRD v1.0 —